BATC

Bauang Agricultural Trade Center

Prototype-version distribution & allocation system

Prototype Gaps & Improvement Plan

Goal: make the prototype feel like a real-life system in a demo,

without the cost of production hardening.

# 1. The Prototype Lens

A prototype does not need Postgres, Docker, Sentry, Celery, or 2FA. It needs to look coherent, walk through a real story end-to-end, and let a reviewer believe the production version is a small step away. This report ignores production-grade infrastructure and focuses on the gaps that hurt that perception during a walkthrough.

Three questions guided the audit:

- Looks real — does any screen still look like a starter template, or like three different products stitched together?

- Behaves real — can a reviewer follow one farmer from registration to feedback without hitting a dead end?

- Feels real — when something would normally happen out-of-band (an SMS, a PDF, a notification), does the prototype at least show that it would?

# 2. What Already Works (Worth Keeping)

Calling these out so they are not accidentally rebuilt during polish.

- Domain model is solid: Farmer (RSBSA-style profile), Program with eligibility criteria, batched Inventory with expiry, Application status pipeline, Distribution state-machine with valid-transition guard, Feedback with quality-issue tagging.

- Three role-routed surfaces are wired (Admin / Staff / Client) with JWT, role-redirect, and protected routes.

- The Farmer registration wizard (Step1 Personal → Step2 Address → Step3 Farm) has step-by-step validation, scroll-to-error, and DPA consent gating — this is the strongest UX in the system.

- Client-side core loop is functional: /app/programs lists eligible programs and submits applications; /app/claims shows scheduled distributions and supports "Confirm Receipt".

- Quality-issue feedback already drives a red badge in the Admin/Staff sidebar with 30 s polling — a nice real-time touch.

- Reports endpoints exist and stream CSVs server-side.

- Two demo-data seeders (seed_demo, seed_rich_demo) — important for a demo run.

# 3. What Looks Unfinished (Demo Killers)

These are the things a reviewer notices in the first 60 seconds and they immediately downgrade their impression.

## 3.1 The default Vite starter is still the home of App.tsx

- src/App.tsx still renders the React + Vite hero, the spinning logos, "Edit src/App.tsx and save to test HMR", and the Documentation / Discord / Bluesky links.

- hero.png, react.svg, and vite.svg are imported into a real source file.

- Even though the router never visits it, the file lives in the repo and signals "scaffold, not product" to anyone reading the source.

## 3.2 Three layouts, three visual languages

- Admin: 160 px dark navy sidebar (#162036), tiny text-xs labels, no top header, no profile menu, no breadcrumb.

- Staff: 44 px white icon-only rail, light theme, breadcrumb in a thin top bar.

- Client: dark navy header bar, white bottom-tab navigation, mobile-style cards.

- Same logo, same product name, but they look like three apps. A unified shell with shared tokens fixes this in a day.

## 3.3 Hardcoded colors everywhere

- #162036, #3B6D11, #639922, #EAF3DE, #E8F0E0, #1e2f4a, #8aa0bb appear inline in JSX across most pages and components.

- Tailwind 4 is installed but the design tokens are not — defeating both consistency and themability.

## 3.4 Empty / loading states are placeholder text

- "Loading…", "No announcements at this time.", "No distributions yet. Apply for a program first." — plain gray italics with no illustration, no primary action, no skeleton.

- Skeletons that exist (admin dashboard) are blank gray boxes — no shimmer.

## 3.5 Typography is too small

- text-xs (12 px) is used for the admin sidebar labels, the breadcrumb, and many secondary lines. For older or low-vision users (a real demographic in this domain) this is uncomfortable.

# 4. Core Flows That Are Incomplete

The story a demo wants to tell: a farmer registers → applies → gets approved → receives a distribution → leaves feedback. The pieces exist; the connective tissue does not.

## 4.1 Client-side gaps

- No "My Applications" view — the client sees Programs and Claims, but cannot see the in-between state (SUBMITTED, UNDER_REVIEW, REJECTED with reason). A reviewer asking "what happens to an application before distribution?" hits a dead end.

- Apply Now is fire-and-forget — no confirmation modal showing entitlements (qty per beneficiary), no eligibility-failure message when a program is hidden.

- Programs page hides ineligible programs entirely (eligible_for_me=true). Reviewers want to see "you do not qualify because…" — that is the criteria engine actually being visible.

- No program detail screen — items, criteria, source agency, schedule are not browsable.

- No farmer profile editing on Client — the profile tab can show data but encoders edit through Staff, which breaks the client-self-service narrative.

## 4.2 Staff-side gaps

- Distribution day flow is desk-shaped. There is BulkAllocateDialog and StatusUpdateDialog, but no mobile-first "today's pickups" view that field staff can actually use on a phone.

- No FEFO selection in BulkAllocate — expiry_date exists on StockBatch but allocation does not prefer earlier-expiring batches by default.

- No barcode/QR confirmation at distribution release — the system depends on the staff member typing a status change.

- Application review panel does not show eligibility evaluation breakdown (which criteria passed / failed) — reviewers have to trust the filter.

## 4.3 Admin-side gaps

- No top header at all — no profile, no logout outside the sidebar, no breadcrumb, no global search, no language switcher, no "current user" badge.

- Dashboard is a wall of stat cards. No trend, no chart, no map. A reviewer asks "which barangay is underserved?" and there is no answer surface.

- Audit log app exists but there is no /admin/audit page and no signals connecting model changes to ActionLog.

- apps/geo Barangay model is installed but unused; farmers/constants.py has a hardcoded BARANGAY_CHOICES list duplicating the geo module's purpose.

## 4.4 Cross-cutting gaps

- No password reset flow. Anyone locked out is stuck.

- No notifications surface anywhere — when an application is approved, the farmer never sees it in-app.

- No Tagalog. The Client portal serves farmers but every label is in English.

- Login page has no "show password", no "remember me", and uses generic "Username" — farmers will be confused whether to type their mobile number.

# 5. What's Missing for "Feels Real"

A prototype earns trust when small details suggest the system is part of a larger workflow. None of the items below need real integrations — they need a believable surface that a future build would replace with the real thing.

## 5.1 Notifications surface

- Add a bell icon in the unified header with a dropdown of recent events: "Your application to Rice Subsidy 2026 was approved", "Pickup scheduled for May 10 at Bauang Trade Center".

- Persist notifications in a simple Notification model (already trivial: actor, recipient, type, payload, read_at). Generate them via post_save signals on Application and Distribution.

- No need for SMS in the prototype — show a "🛈 SMS would be sent: …" preview in a developer-mode banner so reviewers see the intent.

## 5.2 Charts on the dashboards

- Recharts is small and works with React 19. Three charts cover most demo questions:

- · Farmer registrations / week (last 12 weeks) — line chart on Admin dashboard.

- · Applications by status — stacked bar by week, last 8 weeks.

- · Inventory by category and low-stock count — bar chart on Inventory page header.

## 5.3 Barangay map

- A static Leaflet map of Bauang barangays with a count badge per barangay (farmers, distributions). Even with a single GeoJSON file in /public, this is the single most impressive demo addition.

## 5.4 Printable / shareable artifacts

- A "Download voucher (PDF)" button on a confirmed distribution, generated client-side with a simple HTML→print template (no server PDF library needed).

- A QR code on the voucher (use qrcode.react) encoding distribution ID — shows the staff-scan story without building the scanner.

## 5.5 Believable demo seed

- seed_rich_demo is the right idea; verify it produces: 30+ farmers across multiple barangays, 3 programs with distinct criteria, mixed application statuses (some approved, some rejected with a reason, some pending), at least one quality-issue feedback so the red badge lights up at start.

- Add a "Reset demo data" button on Admin Settings that re-runs the seeder — invaluable for repeat demos.

## 5.6 Minimal auth-hygiene polish

- Throttle /auth/login/ at 5/min — even with SQLite, this is one DRF setting and a class import.

- Add a lockout banner after 5 failed attempts. (Counted in the user model or a simple cache.)

## 5.7 Microcopy & empty states

- Replace "Loading…" and "No X yet" with a small SVG and an action: "Walang programa pa. Tingnan muli mamaya." with a "Refresh" button.

- Toast messages are functional but generic — make them speak the role: "Inaprubahan ang aplikasyon ni Juan dela Cruz" for staff, "Inaprubahan na ang aplikasyon mo!" for the farmer.

# 6. UI/UX Direction (Prototype-Scoped)

## 6.1 One AppShell, three densities

Replace the three layouts with a single AppShell component that takes a role prop. Differences become content-only:

- Admin: full sidebar (icons + labels), top header with breadcrumb / search / notifications / profile.

- Staff: same shell, sidebar collapsed by default to icons-with-tooltips, expandable on click.

- Client: same shell, sidebar hidden under md, replaced with bottom tabs and a sticky header.

This single change does more for the "real product" perception than any other refactor.

## 6.2 Tokenized theme

Move all hex literals into one tokens block in src/index.css. Even in a prototype this gives:

- A consistent palette across all three role surfaces.

- A trivial dark-mode swap later (just an alternate token block).

- Cleaner code — no more inline style={{ backgroundColor: "#3B6D11" }} on every button.

| Token | Value | Replaces |
| --- | --- | --- |
| --brand-600 | #3B6D11 | Primary buttons, active nav |
| --brand-100 | #EAF3DE | Active nav background, soft pills |
| --ink-900 | #162036 | Headings, dark sidebar (admin) |
| --success | #2F7D32 | Delivered, fulfilled |
| --warning | #C2682E | Delayed, low stock |
| --danger | #B42318 | Rejected, quality issues |

## 6.3 Page templates the prototype reuses

- List + drawer — List page on the left, detail in a right slide-over drawer. Used on Farmers, Applications, Distribution. Already partly implemented (FarmerDetailDrawer) — extend to others.

- Wizard — Stepper with auto-save draft. Use the existing FarmerWizard pattern for Program creation and Application submission.

- Status timeline — For Application detail and Distribution detail, render a vertical timeline (submitted → review → approved → scheduled → delivered → feedback) with timestamps and actor names. This single component sells the audit story.

## 6.4 Mobile-aware staff view

Field staff are on phones. The Distribution page should have a "Today, my barangay" view that lists scheduled distributions as tappable cards, each with a "Mark Delivered" sheet that:

- Shows farmer name, photo placeholder, program, items, FEFO-suggested batches.

- Has a signature pad (react-signature-canvas, tiny library) for offline-feeling acknowledgement.

- On submit, transitions the state machine to DELIVERED with a delivered_at stamp.

## 6.5 Accessibility minimums

- Bump body text from text-xs to text-sm in nav and card metadata.

- Add a visible focus ring (outline 2 px brand) — the current default is the browser blue.

- Status badges already have icons; ensure none is color-only.

- Hit targets ≥ 40 px on the bottom tab bar.

## 6.6 Localization (lite)

- Install i18next + react-i18next, ship two files: en.json and fil.json.

- Translate only the Client portal strings for the prototype — everything in /app/*. Admin/Staff stay English.

- Add a small language toggle in the Client header. The toggle alone signals "this is meant to scale" even if only 30 strings are translated.

# 7. Two-Week Prototype Improvement Plan

Aggressive but realistic for a single developer focused on demo polish.

| Day | Theme | Outcome |
| --- | --- | --- |
| 1-2 | Cleanup & tokens | Replace App.tsx with a brand splash; delete unused assets; introduce CSS variables; sweep inline hex. |
| 3-4 | Unified AppShell | One layout component for Admin/Staff with header + collapsible sidebar; Client keeps mobile pattern but reuses tokens. |
| 5 | Notifications | Notification model + signals on Application & Distribution; bell icon dropdown in header. |
| 6 | Charts | Three Recharts charts on Admin dashboard (registrations, applications by status, inventory). |
| 7 | Map | Static Leaflet barangay map with count badges; toggle between farmers and distributions. |
| 8 | Client polish | Add /app/applications (status timeline). Show ineligibility reasons on Programs. |
| 9 | Voucher + QR | Print-friendly voucher template with QR; "Download voucher" on Confirmed distribution. |
| 10 | Mobile staff | "Today, my barangay" pickups view + Mark Delivered sheet with signature pad. |
| 11 | Empty/loading states | Replace placeholder text with illustrated empty states; shimmer skeletons. |
| 12 | Tagalog (Client) | i18next + fil bundle for Client portal; language toggle. |
| 13 | Auth hygiene | Login throttle, password show toggle, password reset (token email console-printed). |
| 14 | Demo seed + reset | Audit seed_rich_demo for a coherent story; add Admin-only "Reset demo data" button. |

# 8. Quick Wins (Under 1 Hour Each)

- Delete the default Vite content from src/App.tsx; remove hero.png, react.svg, vite.svg from src/assets.

- Bump nav labels from text-xs to text-sm; tooltips for collapsed staff icons.

- Add a top header to AdminLayout: BATC logo, breadcrumb, profile menu (logout moves here from the sidebar bottom).

- Add password-visibility toggle and "Remember me" checkbox to LoginPage; show a hint: "Use your username (farmers: your mobile number)".

- Wrap the most repeated colors (#162036, #3B6D11, #EAF3DE) into Tailwind theme tokens; remove inline styles in StatCard.

- Move logout from inline-button to a profile dropdown.

- Add throttle config to REST_FRAMEWORK (5/min anon login, 60/min authenticated).

- Move fix_bautista.py into apps/core/management/commands/ to stop polluting the backend root.

- Wire a /api/schema/ + /api/docs/ endpoint via drf-spectacular for instant API doc demo.

- Replace generic empty-state strings with localized, action-oriented copy.

# 9. Bottom Line

The prototype already has a strong domain model and a working farmer-to-feedback loop. What separates it from "feels real" is mostly surface work: kill the Vite splash, unify the shell, tokenize the colors, add notifications and charts, show a map and a voucher, and add a Tagalog toggle for the Client. Two weeks of focused polish moves the perception bar from "student project" to "small system ready for piloting".