BATC

Bauang Agricultural Trade Center

Centralized Distribution & Allocation Management System

System Analysis, Improvement Plan & UI/UX Design Direction

Prepared May 3, 2026

# 1. Executive Summary

BATC is a role-based agricultural distribution platform built on Django REST Framework and a React 19 / Vite / Tailwind frontend. It models the core domain well — farmers, programs with eligibility criteria, batch-tracked inventory, applications, distributions, feedback, and announcements — and already supports three distinct user surfaces (Admin, Staff, Client/Farmer) with JWT-protected role routing.

What is missing is mostly the layer that turns a clean data model into a system field staff and farmers can actually depend on every day: production-grade infrastructure (Postgres, background jobs, monitoring), client-side application submission, SMS / push notifications, real charts and maps, an accessible localized interface, and a unified design system. Several apps are wired into Django but not into the API (geo, audit, reports lacks serializers), and the public landing page is still the default Vite template.

This document is organized into four parts: (2) System snapshot, (3) Gap analysis across functional, technical, security, and UX dimensions, (4) Prioritized improvements with quick wins, and (5) a recommended UI/UX direction including a design system, information architecture, role-specific layouts, and an accessibility plan tailored for LGU and farmer users.

# 2. System Snapshot

## 2.1 Architecture

- Backend: Django 6.0.4 + DRF 3.17, JWT auth (SimpleJWT, 15-min access / 7-day refresh, rotating + blacklist), drf-spectacular for OpenAPI, simple-history for change tracking, django-cryptography for encrypted fields.

- Frontend: React 19, Vite 8, TypeScript 6, React Router v7, TanStack Query, Zustand, React Hook Form + Zod, Tailwind 4, Radix UI primitives, lucide-react, sonner.

- Database: SQLite (dev), still SQLite in base settings — no Postgres engine declared for production.

- Twelve Django apps: core, accounts, geo, farmers, programs, inventory, applications, distribution, announcements, feedback, reports, audit. Of these, geo and audit have no API URLs registered, and reports has no serializers (CSV-only views).

## 2.2 Domain Model (current)

| Module | Captures |
| --- | --- |
| Accounts | User w/ role (ADMIN / STAFF / CLIENT), archive flag. |
| Farmers | Full RSBSA-style profile: identity, sex, DOB, civil status, education, mobile, 4Ps/PWD/IP, barangay + sitio, livelihood (rice/corn/veg/fruit/livestock/poultry/fishery), farm area (ha), household size, DPA consent. |
| Programs | Program with status + date window, target barangays (JSON), eligibility criteria (field + operator + value), program-item allocations. |
| Inventory | Item + category/unit, low-stock threshold, batch-level lot tracking with received & expiry dates, signed StockMovement ledger. |
| Applications | Farmer-to-program request with status pipeline (Submitted → Under Review → Approved/Rejected → Fulfilled), reviewer audit fields. |
| Distribution | 1:1 with application, status state-machine (Scheduled, Delayed, Rescheduled, Delivered, Out-of-stock, Unavailable) with valid-transition guard, line items tied to batches. |
| Feedback | Star rating + issue type (General / Damaged / Expired / Wrong Quantity / Wrong Item) with quality-issue alerting. |
| Announcements | Title/body broadcast to a list of target roles. |
| Audit | ActionLog model + helper, but no signal hooks — must be called manually. |
| Reports | CSV-only download views for farmers, distributions, inventory. |

## 2.3 Frontend Surfaces

- Admin — Dashboard, Users, Farmers, Programs, Applications, Inventory, Distribution, Feedback, Reports, Announcements. 160 px dark navy sidebar.

- Staff — Dashboard, Farmers, Applications, Distribution, Inventory, Users, Feedback, Reports. 44 px icon-only rail with breadcrumb header.

- Client (Farmer) — Home, Programs, Claims, Feedback, Profile. Mobile-style top bar + bottom tab nav.

# 3. Gap Analysis

Findings are grouped by category and tagged with severity: ⚠ Critical (blocks production / safety), • Major (limits usefulness), · Minor (polish).

## 3.1 Functional Gaps

- ⚠ Client cannot submit an application from the portal — ClientLayout exposes home/programs/claims/feedback/profile, but no /app/applications form is wired. The InterventionApplication model exists; the farmer-facing flow does not.

- ⚠ No notifications channel (SMS / email / push). Filipino farmers depend on SMS; the system has no notification model, no template engine, no provider integration.

- • No password reset / forgot-password flow. Users locked out must be reset by an admin.

- • No QR-coded claim voucher or pickup verification at distribution — staff cannot scan a farmer to confirm release.

- • No printable distribution voucher / acknowledgement receipt template.

- • No FEFO (first-expiry-first-out) auto-allocation in distribution despite expiry_date on StockBatch.

- • Reports limited to CSV — no PDF, no Excel, no scheduled email reports.

- • apps/geo and apps/audit are installed but not exposed via API; barangay choices are hard-coded constants in farmers.constants instead of using the Barangay model.

- • No global search across farmers / programs / applications.

- · No Tagalog / Ilocano localization despite being a Bauang LGU system.

- · No file uploads — no farmer photo, no proof-of-claim signature, no ID attachment.

- · No data export with PII redaction toggle (Data Privacy Act compliance gap).

## 3.2 Technical Gaps

- ⚠ SQLite is configured even in the base settings — production.py only adjusts security headers, not the database. Concurrent writes during distribution events will degrade.

- ⚠ JWT is stored in localStorage — XSS-vulnerable. Recommend httpOnly + Secure + SameSite cookies, or at minimum a stricter CSP.

- ⚠ No tests directory and no CI configuration. Distribution state-transition logic is untested despite being business-critical.

- • No background-task runner (Celery + Redis / RQ). Required for SMS, scheduled reports, large CSV exports, batch expiry reminders.

- • No Docker / docker-compose. Manual venv + npm setup raises onboarding cost.

- • No structured logging, no Sentry / error monitoring, no health-check endpoint beyond DRF defaults.

- • No DRF throttling or rate limiting — login endpoint is brute-forceable.

- • reports app has no serializers, so OpenAPI schema for those endpoints is incomplete.

- • Frontend types/index.ts is hand-written — drift from backend schema is inevitable. Add openapi-typescript codegen.

- • src/App.tsx still contains the default Vite + React starter (hero, Vite/React logos, counter). Dead code reachable through unused asset imports.

- • Audit log requires manual log_action() calls — no Django signals hook model changes; simple_history is installed but not consistently used.

- • Hardcoded BARANGAY_CHOICES in farmers/constants.py duplicates apps/geo intent.

- · Color tokens are inlined as hex literals across JSX (#162036, #3B6D11, #639922, #EAF3DE), defeating Tailwind 4 themeability.

- · fix_bautista.py one-off script committed at backend root — should be a management command or migration.

## 3.3 Security & Compliance Gaps

- ⚠ Brute-force exposure on /auth/login/ — no throttling, no captcha, no lockout.

- ⚠ DPA (RA 10173) gaps: no data-retention policy, no right-to-erasure endpoint, no PII redaction in CSV exports, no consent withdrawal log.

- • No 2FA / OTP — even for admins managing farmer PII.

- • Mobile number is unique on Farmer but never verified — duplicate-identity / fraud risk during enrollment.

- • CRYPTOGRAPHY_KEY default is None — any encrypted field will silently fail unless env is set; no startup check.

- • No audit-trail signals; ActionLog only fires when developers remember to call log_action(). simple_history present but not used in serializers/views.

- · Session middleware is enabled but the API is JWT-only — reduce attack surface by removing it from the API path.

## 3.4 UX Gaps

- ⚠ Three layouts (Admin dark sidebar, Staff icon rail, Client mobile tabs) use different visual languages — colors, paddings, header conventions all diverge. New staff trained on one will struggle on another.

- ⚠ Admin has no top header — no breadcrumb, no profile menu, no notifications, no global search, no language switcher.

- ⚠ Staff icon-only rail (44 px) hides labels behind hover tooltips; on touch devices there is no hover, so labels are invisible.

- • Dashboards are stat-card walls — no trend lines, no distribution-status pie, no barangay map, no time-series. Decisions cannot be made from numbers alone.

- • No density toggle on data-heavy tables (Farmers, Distribution).

- • Skeleton loaders are blank gray boxes; no shimmer or content placeholders.

- • Empty states are plain "No X yet" text — no illustration, no primary action.

- • Login: no "remember me", no password-visibility toggle, no SSO option, ambiguous identity (username vs mobile-as-username for farmers).

- • Body text uses text-xs (12 px) extensively in the admin sidebar — accessibility / older-user readability concern.

- • No mobile/responsive layout for Admin or Staff — they assume a desktop, but barangay field staff often work from tablets/phones.

- · hero.png imported into App.tsx but unused on real pages — orphaned asset.

# 4. Prioritized Improvements

Recommended sequencing. P0 = ship before public pilot; P1 = ship before scale; P2 = nice to have once core is stable.

## 4.1 P0 — Before pilot

| Item | Why & how |
| --- | --- |
| Postgres + Docker | Replace SQLite in production.py; add docker-compose with Postgres, Redis, the Django service, and Vite. Required for concurrent writes during distribution events. |
| Login throttling + lockout | Use DRF throttling on AnonRate "5/min" for /auth/login/. Add django-axes or simple counter for repeated failures. Required to mitigate credential stuffing. |
| Client application flow | Add /app/applications: list eligible programs, show ineligibility reasons, submit, view status. Reuse the Step1/Step2/Step3 wizard pattern that already exists for farmer onboarding. |
| Password reset | Token-based reset by email or SMS OTP. Without this every lockout becomes a help-desk ticket. |
| Tests for state machine | Pytest coverage for Distribution can_transition_to() and Application status transitions — these are the rules that protect data integrity. |
| Replace App.tsx | Remove default Vite template; remove unused hero.png, react.svg, vite.svg. Keep only the public landing or redirect to login. |
| Schema-driven types | Add openapi-typescript script to consume drf-spectacular schema → src/types/api.ts. Drop hand-written types/index.ts. |

## 4.2 P1 — Before scale

- SMS notifications via Semaphore / Movider for: new announcement, distribution scheduled, status change, ready-for-pickup. Run via Celery worker.

- Email + PDF reports (WeasyPrint or reportlab); scheduled weekly digest.

- FEFO auto-allocation in distribution.services.allocate(): pick batches by ascending expiry_date.

- Audit signals: connect post_save on Farmer / Program / Distribution / Application to log_action(). Surface a /admin/audit page.

- Geo wiring: replace BARANGAY_CHOICES with apps/geo Barangay model; add a Leaflet barangay choropleth on Admin Dashboard (farmers per barangay, distributions per barangay).

- Trend charts on dashboards (Recharts): farmer registrations / week, distribution status mix, low-stock by category.

- Global command palette (Cmd/Ctrl+K) for search across farmers, programs, applications.

- In-app notifications drawer + badge count.

- Tagalog (and optionally Ilocano) localization via i18next; add a language switcher in the header.

- Move JWT from localStorage to httpOnly cookies; add CSP headers and SameSite=Strict.

## 4.3 P2 — Polish & resilience

- QR-coded claim voucher: QR encodes a signed token; staff scans at pickup to confirm release.

- 2FA / OTP for admin and staff roles.

- Sentry + structured JSON logs (structlog).

- Density toggle on tables; saved filters.

- Offline-friendly farmer wizard (PWA + IndexedDB) for field encoding without signal.

- Bulk import for farmers from existing RSBSA spreadsheets, with validation report.

# 5. UI/UX Best Design Direction

## 5.1 Design Principles

- Clarity over chrome — Every screen answers "what do I do next?" before it answers "what is happening?". Primary action is always visible without scrolling.

- One product, three viewports — Admin, Staff, and Client are surfaces of the same product. Same tokens, same components, same iconography — only density and entry points change.

- Mobile-first for staff too — Field staff work from phones. Tables collapse to cards; bottom tabs appear under md breakpoint; no hover-only affordances.

- Inclusive by default — Farmer users include older adults, low-vision users, and slow connections. Hit targets ≥ 44 px, body type ≥ 14 px, AA contrast (4.5:1) everywhere, no motion-only feedback.

- Local language first — Tagalog default for the Client portal, English default for Admin/Staff, switchable.

- Trustworthy data — Every status transition shows who, when, and why. Every CSV/PDF export shows a "redacted" badge if PII is hidden.

## 5.2 Visual System (tokens)

Replace inline hex literals with a single set of CSS variables in src/index.css and a matching Tailwind 4 theme block.

| Token | Value | Where used |
| --- | --- | --- |
| --color-brand-700 | #2F580E | Primary buttons (hover), active nav |
| --color-brand-600 | #3B6D11 | Primary buttons, focus ring |
| --color-brand-100 | #EAF3DE | Active nav background, badges |
| --color-ink-900 | #162036 | Headings, sidebar (admin) |
| --color-ink-600 | #3B4858 | Body copy on light surfaces |
| --color-clay-500 | #C2682E | Warning / pending accents (warmer than amber) |
| --color-success | #2F7D32 | Delivered, fulfilled |
| --color-danger | #B42318 | Quality issues, rejections |
| --radius-md / lg | 8 / 12 px | Cards, inputs |
| --shadow-card | 0 1px 2px rgb(0 0 0 / 0.04) | Stat cards, list rows |
| font-display | Inter / Manrope | Headings, KPIs |
| font-sans | Inter | Body, tables |

## 5.3 Information Architecture

A single AppShell hosts a unified header + collapsible side-nav across Admin and Staff. The Client surface keeps its mobile-first bottom-tab pattern. Header items are consistent: logo + portal label, breadcrumb, global search (Cmd+K), notifications bell, language switcher, profile menu.

### Admin nav (collapsible, labels visible by default)

- Dashboard · Users · Farmers · Programs · Applications · Inventory · Distribution · Feedback · Reports · Announcements · Audit · Settings

### Staff nav

- Dashboard · Farmers · Applications · Distribution · Inventory · Feedback · Reports · Announcements

### Client (Farmer) tabs

- Home · Programs · My Applications · Claims · Feedback · Profile

## 5.4 Page Pattern Library

- List page — Title + actions row → filter chips (saved filter dropdown) → density toggle → table (desktop) / card stack (mobile) → pagination + page-size selector.

- Detail drawer — Right-side slide-over rather than full route change for record detail; preserves list scroll position.

- Wizard — Stepper with persisted draft (localStorage) so encoders can resume. Already established in Farmer wizard — extend to Application and Program creation.

- Confirm dialog — For destructive or irreversible state changes (mark Delivered, Reject application), require typed confirmation when consequences are non-trivial.

- Inline validation — Field-level errors with icon + message; submit-level summary above the form for screen-reader users.

- Toast policy — Success: 3 s auto-dismiss. Error: persistent with "Retry". Use sonner (already installed).

## 5.5 Dashboards (worth visiting twice a day)

### Admin dashboard

- Row 1 — KPIs: Total Farmers, Active Programs, Pending Applications (clickable → filter), Distributions Today, Low-Stock Items, Quality Alerts.

- Row 2 — Trend: registrations / week (last 12 weeks), applications by status (stacked bar last 8 weeks).

- Row 3 — Map: barangay choropleth of farmers OR distributions (toggle), tooltip shows count and quick filter.

- Row 4 — Latest announcements + activity log feed.

### Staff dashboard

- Today queue — applications under review assigned to me, distributions scheduled today (sortable by barangay), low-stock items.

- My recent activity — last 10 actions, tappable to revisit the record.

### Client home

- Hero: name + greeting + RSBSA reference; "Your next pickup" card with countdown.

- Programs you may qualify for (computed from criteria); "Apply" CTA on each.

- Latest announcements; pinned ones highlighted.

## 5.6 Critical Flows

### Farmer onboarding (Staff)

- Step 1 Personal → Step 2 Address → Step 3 Farm & livelihood → DPA consent gate → submit. Auto-save draft. Verify mobile via OTP before submit (P1).

### Application submission (Client)

- From Programs list → eligible programs marked, ineligible ones show the failed criterion. Tap "Apply" → preview entitlements → submit. Status timeline visible afterward.

### Distribution day (Staff, mobile)

- Open Distribution → filter "Scheduled today, my barangay" → tap row → "Mark Delivered" sheet shows farmer photo, items, FEFO-allocated batches, signature pad → save. State-machine guard prevents invalid transitions.

### Quality issue handling

- Client files feedback with issue_type=DAMAGED → quality alert badge increments in nav → Admin opens Feedback queue, acknowledges, links to corrective action / replacement distribution.

## 5.7 Accessibility

- Color contrast ≥ 4.5:1 for body, ≥ 3:1 for large/UI; verified with axe / Lighthouse in CI.

- All interactive elements reachable by Tab; visible focus ring (--color-brand-600 outline at 2 px).

- Form fields have <label for>, <aria-describedby> for error/help text, and required* announced.

- Status badges use color + icon + text — never color alone.

- Reduced-motion: respect prefers-reduced-motion; disable shimmer skeletons.

- Keyboard shortcuts documented in a "?" overlay; Cmd+K opens command palette.

## 5.8 Localization

- i18next with three bundles: en, fil (Tagalog), ilo (Ilocano). Default fil for Client, en for Admin/Staff, switchable.

- Format dates with Asia/Manila tz already configured; numbers with Philippine locale (₱ for any monetary fields).

- Short, action-first microcopy — "Mag-apply" not "Magsumite ng aplikasyon".

# 6. Suggested Roadmap

| Sprint | Theme | Outcomes |
| --- | --- | --- |
| 1 | Foundation | Postgres, Docker compose, login throttling, replace App.tsx, design tokens & shared AppShell, openapi-typescript codegen. |
| 2 | Client flow | Application submission, password reset (email OTP), client home redesign, mobile bottom tabs, PWA manifest. |
| 3 | Visibility | Trend charts on dashboards, barangay choropleth, audit signals, audit page, command palette. |
| 4 | Reach | SMS notifications via Celery worker, scheduled weekly PDF report, Tagalog localization. |
| 5 | Assurance | FEFO allocation, QR claim voucher, 2FA for admin/staff, Sentry, accessibility audit + fixes. |
| 6 | Scale | Bulk farmer import, offline farmer wizard, density / saved filters, advanced reports. |

# 7. Quick Wins (under one day each)

- Delete the default Vite content from src/App.tsx and the unused hero.png / react.svg / vite.svg assets.

- Promote the inline hex literals (#162036, #3B6D11, #639922, #EAF3DE, #E8F0E0, #1e2f4a, #8aa0bb) to Tailwind theme tokens in index.css.

- Add labels under the Staff icon rail at md+ (collapse to icon-only at <md) — solves the touch-no-hover problem.

- Add a top header to AdminLayout: breadcrumb, profile menu, logout. Move logout out of the sidebar.

- Add DRF throttling: REST_FRAMEWORK["DEFAULT_THROTTLE_CLASSES"] with AnonRateThrottle 5/min on /auth/login/.

- Wire drf-spectacular schema endpoint at /api/schema/ and /api/docs/ if not already exposed.

- Replace text-xs in nav with text-sm (14 px) — accessibility + readability.

- Add password-visibility toggle and "Remember me" checkbox to LoginPage.

- Rename fix_bautista.py → apps/core/management/commands/fix_bautista.py.

- Render simple Recharts sparklines in StatCard (registrations 12-week, distributions 8-week).

# 8. Closing Note

The data model and feature scaffolding are in good shape — what BATC needs next is the connective tissue that turns a CRUD app into a system field staff and farmers trust: a unified shell, real notifications, real charts, real maps, accessible localized copy, and the production hardening that lets it run unattended. The proposed P0 sprint is small and high-leverage; everything beyond that is additive.